## Slide 1: 操作系统大实验 week13
张艺缤 致理-信计01

## Slide 2: menu
上周的遗留问题：
  Rust的unsafe code问题
  算法和测例只是在用户态完成了测试，没有接入arceos中测试
  测例较少
  多线程的接入问题
  ……

## Slide 3: menu
DONE：
重构了先前的代码
  去掉了绝大部分的unsafe code
将先前实现的所有算法和测试用例接入arceos
将testbench中的几种c语言测试用例接入arceos
在arceos中测试了上述所有算法和数据组合

## Slide 4: 目前已经实现的算法
Buddy
Slab
Basic_aoolcate(first fit、best fit、worst fit)
TLSF（C语言）
TLSF（rust语言）
上述所有算法均可以在arceos中正常运行

## Slide 5: 目前已经接入arceos的测试用例
c程序：
apps/c/memtest/basic_test：C语言的基础测例
apps/c/memtest/glibc-bench：testbench中一个规模很大的测例，目前使用的是单线程版本
apps/c/memtest/malloc-large：testbench中一个测试大内存的测例，原测例内存消耗500MB，但qemu里的内存没有这么大所以改成了50MB
rust程序：
apps/memtest/basic_test：rust语言的基础测例
apps/memtest/align_test：rust语言测试地址对齐分配的测例

## Slide 6: 测试结果
测例 | Buddy | Slab | First fit | Best fit | Worst fit | TLSF_C | TLSF_Rust
C/basic_test | 0.605s | 0.608s | 0.623s | 0.630s | 0.626s | 0.614s | 0.681s
C/glibc-bench | 40.383s | 33.664s | - | - | - | 53.504s | 58.884s
C/malloc-large | 0.099s | 0.102s | 0.187s | 0.204s | 0.220s | 0.269s | 0.347s
Rust/basic_test | 102.558s | - | 1.279s/30.11MB | 10.926s/30.11MB | 50.174s/30.11MB | 1.325s | 1.343s/30.12MB
Rust/align_test | - | - | - | - | - | 0.106s | 0.135s/83.27MB
“-”表示测试不了，或未实现相关功能，或测试时出现错误

## Slide 7: 目前遇到的问题
现在C语言的测试用例无法实时测试内存使用情况；也无法直接测试用时，需要间接借助qemu的用时显示（clock()调用会报错）
尝试将C语言版的tlsf和mimalloc接入，以及接入其他测试用例的过程中，遇到大量库函数和系统调用是arceos或riscv不支持的
  Tlsf由于代码较短，可以手动去除不影响实现的assert等，以及部分修改实现；但minalloc代码太长，全部手动修改不现实
目前不知道arceos如何开启多线程，使用C和rust原有的多线程方法都会报错（如，C程序#include<pthread.h>会报错）
大量testbench是C++实现的，不知道arceos能否支持C++

## Slide 8: todo list
TODO：
编写单线程版本的mimalloc
实现arceos中的多线程测试、c++语言测试

## Slide 9: reference
https://github.com/microsoft/mimalloc
https://github.com/mattconte/tlsf
https://github.com/daanx/mimalloc-bench
http://www.gii.upv.es/tlsf/files/ecrts04_tlsf.pdf
https://zhuanlan.zhihu.com/p/370239503
https://www.microsoft.com/en-us/research/uploads/prod/2019/06/mimalloc-tr-v1.pdf
https://doc.rust-lang.org/nomicon/ffi.html
https://web.mit.edu/rust-lang_v1.25/arch/amd64_ubuntu1404/share/doc/rust/html/unstable-book/language-features/global-allocator.html

## Slide 10: THANKS